# Zenith Full Operational Gap Audit (Non-Garmin Scope)

Generated: 2026-03-26 (America/New_York)

## Scope

- Full repo review for unfinished/unbuilt operational pathways across app UI, service layers, Supabase functions, and release gates.

- Garmin-specific backend/integration findings are intentionally excluded per updated scope.

## Validation Performed

- npm run -s verify:routes (passed)

- node scripts/report-incomplete-routes.js (no placeholder route targets)

- npm run -s typecheck (passed)

- npm run -s lint (failed)

- npm run -s verify:p0-all (failed)

- npm run -s verify:supabase-runtime (failed)

- npm run -s phase31:hard-gates (failed)

- npm run -s phase32:ci-gate (failed)

- Targeted static analysis across app/, utils/, supabase/, scripts/

## Route/Tile Wiring Baseline

- File-level route target resolution is currently intact (verify:routes passed; 276 route files scanned).

- No obvious placeholder route destinations were detected by report-incomplete-routes.js.

- Main operational gaps are in runtime behavior, identity wiring, backend availability, and release readiness gates.

## Findings

### 1) CRITICAL — Social/Club identity wiring is hard-coded to local_user

Impacted pathways: - Clubs: create/join/manage/member actions - Social privacy settings screen - Safety center counts - Run completion social/challenge events

Evidence: - app/clubs/index.tsx:17 - app/clubs/[clubId].tsx:43 - app/account/social-privacy.tsx:17 - app/account/safety.tsx:7 - app/run-review.tsx:553 - app/run-review.tsx:560 - app/run-review.tsx:613 - app/_layout.tsx:25

Why this is incomplete: - Actions are attributed to a static local identity instead of the authenticated account, so multi-user correctness and account-scoped behavior are not fully operational.

Completion target: - Replace hard-coded local_user with authenticated user identity plumbing end-to-end.

### 2) CRITICAL — Clubs/Messaging backend is local-storage only (not full server-backed operation)

Impacted pathways: - Club lifecycle, invites, moderation state, membership transitions - DM and club chat persistence/consistency

Evidence: - utils/clubsService.ts:1 - utils/clubsService.ts:5 - utils/clubsService.ts:93 - utils/clubsService.ts:107 - utils/messageService.ts:1 - utils/messageService.ts:6 - utils/messageService.ts:93 - utils/messageService.ts:107

Why this is incomplete: - Data is persisted via AsyncStorage service-local records, which does not provide robust server-backed, cross-device, account-consistent operation expected for full production social pathways.

Completion target: - Move these pathways to authenticated Supabase-backed APIs with server-authoritative writes, reconciliation, and cross-device reads.

### 3) CRITICAL — Privacy edge functions are missing from deployed runtime

Impacted pathways: - Privacy consent enforcement - Public share privacy controls - Data explanation endpoint - Retention enforcement workflows

Evidence: - Direct runtime probe result: missing function 404s for privacy-consent, privacy-data-explanation, privacy-public-shares, privacy-retention-enforce. - utils/privacyService.ts:98 - utils/privacyService.ts:119 - utils/privacyService.ts:136 - utils/privacyService.ts:142 - utils/privacyService.ts:151 - utils/privacyService.ts:169 - docs/qa/phase31/hard_gates.md:12 - docs/qa/phase31/hard_gates.md:13

Why this is incomplete: - Privacy backend contracts are referenced by client and hard-gate checks but not reachable in the deployed project.

Completion target: - Deploy missing privacy functions and validate invocation/auth/RLS behavior in runtime.

### 4) HIGH — Release hard gates are failing (Phase 31 + Phase 32)

Impacted pathways: - Offline/online sync readiness - Parity/dual-path verification - Privacy/retention compliance readiness - Export/import reliability and rollback/canary operational confidence

Evidence: - docs/qa/phase31/hard_gates.md:10 - docs/qa/phase31/hard_gates.md:18 - docs/qa/phase31/hard_gates.json:113 (missing SUPABASE_SERVICE_ROLE_KEY) - docs/qa/phase31/hard_gates.json:169 (missing e2e_report.json) - docs/qa/phase32/ci_gate_summary.md:10 - docs/qa/phase32/ci_gate_summary.md:13 - docs/qa/phase32/ci_gate_summary.json:70

Why this is incomplete: - Operational validation suite is not passing, leaving high-risk backend/runtime paths unverified for production operation.

Completion target: - Provide required envs/artifacts, execute full scenario suite, and close all failing gates.

### 5) HIGH — Lint/quality gate is blocked by AppleDouble (._*) artifact contamination

Impacted pathways: - CI quality gates - Static analysis reliability - Release engineering hygiene

Evidence: - npm run -s lint fails with parse errors on ._* files. - find app components src utils supabase scripts -name '._*' -type f | wc -l => 531 artifacts. - Example parse target: app/(modals)/._food.tsx. - docs/qa/FOOD_SYSTEM_PROD_AUDIT.json:308 (repo hygiene finding includes AppleDouble artifacts)

Why this is incomplete: - Tooling gates fail before meaningful linting due non-source binary metadata artifacts tracked in source tree.

Completion target: - Remove ._* files, enforce ignore/cleanup guard, and re-run lint gates.

### 6) HIGH — Watch app icon asset set is incomplete (build/store blocker)

Impacted pathways: - Watch app packaging and App Store validation - P0 verification chain

Evidence: - scripts/verify-watch-plist.js:87 - scripts/verify-watch-plist.js:102 - ios/ZenithWatch Watch App/Assets.xcassets/AppIcon.appiconset currently contains only Contents.json (missing required PNG icon assets) - npm run -s verify:p0-all fails via Missing Watch App icon file: AppIcon-1024.png

Why this is incomplete: - Required watch icon files are absent, so release packaging cannot be considered fully operational.

Completion target: - Add required icon files referenced in verify-watch-plist.js and validate watch asset catalog.

### 7) MEDIUM — Supabase runtime verifier has false-positive logic (_shared treated as deployable function)

Impacted pathways: - Backend readiness signal quality - CI/runtime diagnostics trustworthiness

Evidence: - scripts/verify-supabase-runtime.js:202 through scripts/verify-supabase-runtime.js:207 includes all non-dot directories as function names. - _shared exists as helper directory under supabase/functions/_shared and returns 404 when probed as edge function. - Script failure observed: edge function "_shared" not found (404).

Why this is incomplete: - Validation script currently mixes helper folders with deployable functions, producing false failures that can obscure real failures.

Completion target: - Exclude helper directories like _shared from deployment reachability probes.

### 8) MEDIUM — Messaging pathway has MVP-era functional restriction (links blocked)

Impacted pathways: - DM text message behavior for URL-containing messages

Evidence: - utils/messageService.ts:481 - utils/messageService.ts:483 returns Links are disabled in MVP messaging.

Why this is incomplete: - URL sharing behavior is intentionally blocked, so user intent to send links does not execute as a fully built messaging capability.

Completion target: - Implement link-safe messaging policy (allowlist/preview/moderation enforcement) instead of blanket rejection.

### 9) HIGH — Food production audit reports unresolved high-critical blockers

Impacted pathways: - Food logging architecture - Offline pack integrity - Export/import portability - Admin operations and runtime compatibility

Evidence: - docs/qa/food_audit_gate_report.md:5 - docs/qa/food_audit_gate_report.md:10 - docs/qa/food_audit_gate_report.md:18 - docs/qa/food_audit_gate_report.md:29 - docs/qa/food_audit_gate_report.md:45 - docs/qa/food_audit_gate_report.md:49

Why this is incomplete: - Internal production audit remains failed with documented high-critical missing/partial capabilities.

Completion target: - Close listed high-critical blockers and re-run the food audit gate until green.

## Consolidated Readiness Status (Non-Garmin)

- Route references: PASS

- Type safety: PASS

- Lint hygiene: FAIL

- P0 verification: FAIL

- Supabase runtime verification: FAIL

- Phase31 hard gates: FAIL

- Phase32 CI gate: FAIL

- Food production audit gate: FAIL

## Summary

The app has broad UI surface coverage and route wiring, but it is not at full operational functionality due to identity hard-coding, local-only social/club service paths, missing privacy runtime functions, failing hard-gate suites, release-blocking asset/hygiene issues, and unresolved high-critical food-system gaps.