# Zenith RC Signoff Template — Non-Garmin (Prefilled)

Release Candidate: Zenith RC (non-Garmin remediation chain complete; runtime validation pending) Commit SHA: N/A in this workspace (git metadata unavailable at execution time) Build Number: TBD Date: 2026-03-26 Scope: Non-Garmin only Release Owner: TBD QA Owner: TBD Engineering Owner: TBD

## Current Remediation Status (Prefilled)

- P0.1 hygiene: complete

- Watch asset completeness: complete

- Food critical blockers: complete

- P0.2 identity integrity: complete for non-Garmin scope

- P0.3 runtime privacy readiness: complete

- P1.2 operational hard gates: complete

- P1.3b native billing completion: implemented

- Baseline repo gates: lint PASS, typecheck PASS, verify:ship-lock PASS

- Remaining item: runtime store-environment transactional validation (not additional planned repo remediation)

## 1) RC freeze and config

Check

- Single RC build selected

- Scope confirmed as non-Garmin

- Test environment keys configured

- RevenueCat test keys present and correct

Required evidence

- RC commit SHA

- Build number / TestFlight build reference

- Config snapshot or redacted env confirmation

Owner: TBD Timestamp: TBD Result: PENDING Evidence links: TBD Notes:

## 2) Baseline repo gates

Commands

npm run -s lint
npm run -s typecheck
npm run -s verify:ship-lock

Expected

- All pass on the exact RC commit

Owner: Engineering Timestamp: 2026-03-26 Result: PASS Evidence links: CLI run log in remediation thread (2026-03-26) Notes:

- npm run -s lint: PASS (warnings only; no errors)

- npm run -s typecheck: PASS

- npm run -s verify:ship-lock: PASS

## 3) iOS TestFlight purchase — per SKU

SKU tested: TBD

Steps

- Start real sandbox purchase

- Complete checkout

- Wait for backend verification and entitlement refresh

Expected

- Client shows success

- iap_events contains verify event

- iap_entitlements shows active entitlement

- UI unlock happens only after backend-confirmed refresh

Owner: QA Timestamp: TBD Result: PENDING Evidence links: TBD Notes:

Repeat this block for each SKU.

## 4) iOS cancelled purchase flow

Steps

- Start checkout

- Cancel before completion

Expected

- Client shows cancelled

- No entitlement granted

- No false success state

- No unlock in store UI

Owner: QA Timestamp: TBD Result: PENDING Evidence links: TBD Notes:

## 5) iOS pending / verification-lag flow

Steps

- Trigger delayed verification if possible

- Observe UI and entitlement state before backend completion

Expected

- Client shows pending

- No local entitlement grant

- Entitlement activates only after backend confirmation

Owner: QA Timestamp: TBD Result: PENDING Evidence links: TBD Notes: If not reproducible in sandbox timing, mark NOT TESTABLE with rationale.

## 6) Duplicate purchase / restore protection

Steps

- Tap purchase repeatedly during in-flight processing

- Tap restore repeatedly during in-flight processing

Expected

- Client shows duplicate/in-progress behavior

- No duplicate entitlement grants

- No harmful duplicate verification side effects

- No inconsistent UI state

Owner: QA Timestamp: TBD Result: PENDING Evidence links: TBD Notes:

## 7) Restore flow

Prerequisite

- Existing prior purchase in sandbox account

Steps

- Run restore

- Observe backend restore invocation and entitlement refresh

Expected

- Restore path executes

- Correct success or pending state shown

- Backend truth refreshes entitlement

- No local simulated unlock

Owner: QA Timestamp: TBD Result: PENDING Evidence links: TBD Notes:

## 8) Android validation

In active scope now? TBD (YES / NO)

If YES, repeat sections 3–7 for Play test purchases.

Expected

- Purchase token path works end to end

- Backend verification succeeds

- Entitlement remains backend-canonical

Owner: QA / Android Timestamp: TBD Result: PENDING Evidence links: TBD Notes: Mark OUT OF SCOPE only if Android is not part of current RC lane.

## 9) Evidence package completeness

Must include

- Screenshots or video for each scenario

- Redacted client logs

- Supabase evidence for iap_events

- Supabase evidence for iap_entitlements

- Scenario matrix with pass/fail outcome

Owner: QA Timestamp: TBD Result: PENDING Evidence links: TBD Notes:

## 10) Final regression against original audit

Check

- Re-run original non-Garmin audit checklist on RC

- Compare results against the prior 11 blockers

- Confirm which blockers are closed

- Identify any remaining open item with severity

Owner: QA + Engineering Timestamp: TBD Result: PENDING Evidence links: TBD Notes:

# Scenario Matrix

| Scenario | Platform | SKU | Expected | Actual | Result | Evidence |
| --- | --- | --- | --- | --- | --- | --- |
| Purchase success | iOS |  | Success, verify event, entitlement active |  | PENDING |  |
| Purchase cancel | iOS |  | Cancelled, no entitlement |  | PENDING |  |
| Pending / lag | iOS |  | Pending, no local unlock |  | PENDING / NT |  |
| Duplicate purchase protection | iOS |  | No duplicate grants |  | PENDING |  |
| Restore | iOS |  | Restore path + backend refresh |  | PENDING |  |
| Purchase success | Android |  | Success, token verify, entitlement active |  | PENDING / OOS |  |
| Purchase cancel | Android |  | Cancelled, no entitlement |  | PENDING / OOS |  |
| Pending / lag | Android |  | Pending, no local unlock |  | PENDING / NT/OOS |  |
| Duplicate purchase protection | Android |  | No duplicate grants |  | PENDING / OOS |  |
| Restore | Android |  | Restore path + backend refresh |  | PENDING / OOS |  |

# Final Release Decision

Repo gates

- Lint: PASS

- Typecheck: PASS

- Ship-lock: PASS

Runtime validation

- iOS purchase path: PENDING

- iOS cancel path: PENDING

- iOS restore path: PENDING

- Android path: PENDING / OUT OF SCOPE

Audit comparison

- Original blockers closed: P0.1 hygiene; watch asset completeness; food critical blockers; P0.2 identity (non-Garmin); P0.3 runtime privacy readiness; P1.2 hard gates; P1.3b billing implementation

- Remaining blockers: Runtime store-environment transactional validation evidence and any defects found there

Decision: PENDING (set GO/NO-GO after runtime evidence review)

Approved by Release Owner: TBD Timestamp: TBD

Approved by QA Owner: TBD Timestamp: TBD

Approved by Engineering Owner: TBD Timestamp: TBD